# Project Planning Phase

## Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Date  
  
15 April 2025

Team ID

Project Name  
  
Expense Tracker

Maximum Marks  
  
5 Marks

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint-1 | Authentication | USN-1 | As a user, I can register by entering email and password. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I can log into the application securely. | 1 | High |  |
| Sprint-2 | Dashboard & Charts | USN-3 | As a user, I can view my income and expense stats via pie/bar charts. | 3 | High |  |
| Sprint-2 |  | USN-4 | As a user, I can add new income/expense entries using a modal form. | 2 | High |  |
| Sprint-3 | Export & Profile | USN-5 | As a user, I can export my transaction data as Excel. | 2 | Medium |  |
| Sprint-3 |  | USN-6 | As a user, I can upload a profile picture. | 1 | Medium |  |
| Sprint-4 | Navigation & Feedback | USN-7 | As a user, I can navigate through a responsive side menu and navbar. | 2 | High |  |
| Sprint-4 |  | USN-8 | As a user, I receive toast notifications after actions. | 1 | Medium |  |

## Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| Sprint-1 | 3 | 5 Days | 16 Apr 2025 | 20 Apr 2025 | 3 |
| Sprint-2 | 5 | 5 Days | 21 Apr 2025 | 25 Apr 2025 |  |
| Sprint-3 | 3 | 5 Days | 26 Apr 2025 | 30 Apr 2025 |  |
| Sprint-4 | 3 | 5 Days | 01 May 2025 | 05 May 2025 |  |